MINERALS COMMISSION

GUIDELINES FOR THE

PREPARATION OF

TERMINAL REPORT

FOREWORD FOR GUIDELINES

The Guidelines contained herein have been developed in accordance with the provisions in the Minerals and Mining Act, 2006 (Act 703) and international best practice.

The Guidelines are in respect of application for: mineral rights, licences to buy and deal in minerals, licences to provide prescribed services to holders of mineral rights, among others.

The purpose of the Guidelines is to ensure the management of Ghana’s mineral resources effectively and efficiently so as to optimize the sector’s contribution to the sustainable socio-economic development of the country.

More specifically, these guidelines are expected to:

- Document the standard procedures for acquisition of mineral rights and other licences; give clear guidance of what is expected of all stakeholders with respect to procedure and timing for granting as well as monitoring and evaluation of activities under mineral rights /licence; to

- Facilitate the acquisition of mineral rights by prospective investors;

- Assist regulators in the effective monitoring and evaluation of the activities of sector operators; and

- Contribute towards the integration of the mining sector into the rest of the economy.

Additional to these, the guidelines would assist the Commission to fulfill one of its core mandates of “securing a firm basis of comprehensive data collection on national resources and the technologies of exploration and exploitation for national decision making “ under the Minerals Commission Act, 1993 (Act 450).

The Minerals Commission would therefore like to appeal to all prospective investors as well as those who already have investments in the country’s minerals and mining sector to collaborate with the regulatory agencies in the implementation of the guidelines.

We trust we can count on the cooperation of all stakeholders to ensure the management of Ghana’s mineral resources in a manner that will create a platform by which the mining sector sustainably contributes to the development of not just the current generation but also lays the foundation for the development of future generations.

BEN ARYEE

CHIEF EXECUTIVE OFFICER

NOVEMBER 10, 2010

Licence Registration Code Number:_____

Year: _________

Minerals Commission – Monitoring and Evaluation Department

TR:RL/PL – Terminal Report: Reconnaissance/Prospecting Licence

| OFFICIAL USE |  | Received at: __________________________ On: _________________________________ Authorizing officer: _____________________ Report is confirmed complete: ____________ On: ________________________________ Reviewing officer: _____________________ |  |
| --- | --- | --- | --- |

Note to the preparer: on this form report only matters pertinent to the registration code number reported above. Use a separate reporting form for each registered reconnaissance licence (combined reports are not permissible).

1.	RECONNAISSANCE LICENCE HOLDER DETAILS

- Name of Licence Holder: _______________________________________________________

- Registered Address: ___________________________________________________________ ____________________________________________________________________________

____________________________________________________________________________

- Postal Address: _______________________________________________________________ ____________________________________________________________________________

____________________________________________________________________________

- Location of lease area    District: ____________________	Locality:__________________

- Fax: ___________________________

- Phone: _________________________	Cell phone: _______________________

- Email: _________________________	Website: _________________________

GUIDELINES FOR THE PREPARATION

OF TERMINAL REPORT

(RECONNAISSANCE AND PROSPECTING)

BACKGROUND

These guidelines have been developed to assist Reconnaissance and Prospecting Licence holders in the preparation of Terminal Reports on work carried out on their concessions. The submission of a satisfactory Terminal Report is an obligation under the terms of the Licence Agreement, which the companies have entered into with the Government of Ghana.

The Commission reviews the Terminal Report to assess the Company’s technical and financial performance to determine the Company’s obligation in respect of the Licence. Additionally, the review enables the Commission to measure the work done as against the proposed work programme submitted prior to the grant of the Licence. The Commission subsequently makes an informed decision to either recommend the extension or revocation of the Licence.

SUMMARY

The summary is to give a brief on the operations of the company in relation to mineral exploration and mining in Ghana.

The brief should additionally provide abridged version of work done during the period consisting of technical and financial information, findings, and socio-cultural issues relating to the concession area.

STRUCTURE AND CONTENT OF TERMINAL REPORT

- General Information

  - Introduction

  - Location

  - General Description

- Technical Information

  - Geology (Regional and Local)

  - Mineralization (Type and Occurrence)

- Work Done

  - Project Description

  - Details of Work Component

- Results, Analysis and Interpretation (Including all Findings)

- Conclusion and Recommendations

- Environment and Social Issues (Including Environmental Permit History)

- Financial (Expenditure for the Reporting Period)

- Labour Statistics

- Extension/Renewal Justification

- General Information

1.1 	Introduction

- Name of Company

- Address of Company

  - Postal and Office Location

  - Fax, Telephone, E-mail, website

- Company Profile

- Background information with respect to exploration

- Name of Directors and Shareholders (with percentage shareholding)

- Annual Report/Financial Statement

- If report is authored by a Consultant other than the company personnel then state

- Name of Consultant

- Address of Consultant

- Indication of Qualification and affiliation to a Professional body (if any)

- Brief on the Licence history with dates (if any)

1.2 Location

- Name of Area

- District(s)

- Region(s)

- Size of Polygon

- Coordinates in terms of Contiguous Blocks

1.3 General Description

- Towns within the Concession area

- Accessibility

- Road Network

- Rail Network

- Airstrip

- Footpaths etc.

- Geographical Setting

- Relief

- Drainage

- Climate

- Vegetation

- Infrastructure

  - Communication Facility

  - Police Station

  - Health Facility

  - Educational Facility

  - Electricity and Water Facilities

  - Planned Location of Field Office/Camp

- Socio-Economic Activities and Community Relations

- Technical Information

  - Geology

- Regional

- Local

  - Mineralisation (Type and Occurrence)

3.0		Work Done

3.1 		Project Description

Exploration under these guidelines can be classified into Reconnaissance and Prospecting

3.2 Details of Work Component

RECONNAISSANCE

- Objective of the Work done

- Detailed description of Work done

- Separate report for alluvial and hard rock occurrences

A. Work done

- Geological Field Work

- Geological Mapping

- Regolith Mapping

- Topographic Survey

- Preparation of Field Maps

- Interpretation of Remote Sensing Data such as satellite imagery, aerial photography, photogrametry, Landsat imagery etc.

- Airborne geophysical and Ground geophysical surveys

- Methods and techniques

- Approximate grid spacing

- Results and interpretations

- Orientation Survey (if conducted)

- Grab sampling programme

- No. of samples

- Description of Sample preparation and analysis

- Stream sediments programme

- Type of stream (active, inactive etc.)

- Method employed (conventional, BLEG, etc.)

- Sample density

- Description of Sample preparation and analysis

- Road Cut and Outcrop sampling programme

- No. of samples

- Description of Sample preparation and analysis

- Soil sampling programme

- Grid spacing (regional, close up, infill etc.)

- Orientation of grid lines

- Description of sampling methods (geochemical, geo-botanical, BLEG, etc.)

- No. of samples

- Description of Sample preparation and analysis

B. Clearing of old workings (i.e. adits, drives, shafts, pits, trenches etc.)

- Methods and equipment employed

- Hazards encountered (collapse, rock fall, water gushing etc.)

- Safety measures employed

- Description of sampling/re-sampling methods

- No. of samples

- Detail plot of sample locations etc.

PROSPECTING

- Objective of Work done

- Detailed description of Work done

- Separate report for alluvial and hard rock occurrences

- Interpretation of Remote Sensing Data such as satellite imagery, aerial photography, photogrametry, Landsat imagery etc.

- Airborne geophysical and Ground geophysical surveys

- Methods and techniques

- Grid spacing

- Results and interpretations

- Road Cut and Outcrop sampling programme

- No. of samples

- Description of Sample preparation and analysis

- Pitting programme

- Grid spacing

- Orientation of grid lines

- Type of pitting (hand, excavator)

- Depth

- Safety measures

- Sampling method

- No. of samples

- Description of Sample preparation and analysis

- Trenching Programme

- Equipment used (manual, mechanical etc.)

- Parameters (approximate depth, width, length)

- Trench spacing

- Trench Orientation including locations

- Sampling method

- Description of Sample preparation and analysis

- Banka Drilling or its equivalent (Auger etc.)

- Equipment to be used (manual, mechanical etc.)

- Parameters (approximate depth)

- Drill hole spacing

- Orientation including locations

- Description of Sample preparation and analysis

- Hard rock Drilling

- Type (RAB, Reverse Circulation, Diamond etc.)

- Core size

- Depth attained (total meterage)

- Spacing of drill holes

- Drill Orientation (Azimuth etc.) and location

- Storage of cores (Note that all core must be properly logged together with all location parameters in relation to each drill-hole)

- Description of Sample preparation and analysis

- Other Prospecting Work (e.g. Mobile Metal Ion - MMI technology)

- Quality Assurance and Quality Control (QAQC) Measures

4.0     	Results, ANALYSIS and Interpretation

(Including All Findings)

- conclusion AND RECOMMENDATIONS

- Environmental AND SOCIAL ISSUES

(Including Environmental Permit History)

- Community and Social Agitations

- Illegal mining operation

- Speculative activities

- Financial (Expenditure for the Reporting Period)

- Cost incurred during the period

- Costing should be done in either local or foreign currency together with the applicable exchange rate

- Costing should be itemized and classified into operating and capital expenses i.e. salaries, wages, equipment, supplies, services including consultancy, assays, surveying etc., overheads (office running, travel cost etc.)

- Costing should be done along time schedule chart (quarterly) to reflect the work done in each specific period.

- Labour Statistics

- Should be according to work done and period

- Qualifications

- Senior staff

- Junior staff (skilled, unskilled etc.)

- Number

- No. of foreigners (male & female)

- No. of locals (male & female)

- Total labour:

|  | Foreign |  | Ghanaian |  |
| --- | --- | --- | --- | --- |
|  | Male | Female | Male | Female |
| Senior |  |  |  |  |
| Junior Skilled |  |  |  |  |
| Junior Unskilled |  |  |  |  |
| Total Labour |  |  |  |  |

9.0		Extension / Renewal Justification

- Number of Times Extension or Renewals made on Property

- Justification for Extension or Renewal

- Proposed Budgeted Work Programme

I HEREBY CERTIFY THAT THE INFORMATION AS PROVIDED ABOVE IS TRUE

Name: _______________________________	Signature: ______________________

Title: ________________________________	Date: __________________________

Appendices

- Maps and Figures

- Copies of Laboratory Result Sheets

- Logs and Sections etc.

- Copies of Quarterly Returns submitted during the Reporting Period